AVA "Lab" MVP — Implementation Plan

Context

AVA/Nexus is a hybrid AI companion with two modes: Jarvis (professional assistant) and Her (intimate roleplay, activated by safe word). The repo currently has zero code — only docs (CdC.md, README.md, CLAUDE.md). This plan builds the "Lab" MVP: a PWA web chat that validates the core loop — dual-mode chat, long-term memory, and LoRA-consistent image generation.

Architecture Overview

Monorepo with two packages:

| Layer | Tech | Why |
| --- | --- | --- |
| Backend | Python / FastAPI | Async-first, native SSE streaming |
| Frontend | React 19 + Vite + TypeScript | Ecosystem, SSE libraries, PWA plugin |
| Database | PostgreSQL 16 | Users, sessions, messages, billing-ready |
| Vector DB | Qdrant (Docker) | Free, self-hosted, per-user memory |
| Embeddings | all-MiniLM-L6-v2 | Local, free, CPU-friendly |
| LLM | Ollama (self-hosted) | Full control, no content filtering, no API costs, OpenAI-compatible API |
| Image gen | ComfyUI (external server) | Full control, reference-image workflows, no LoRA for identity |
| Streaming | SSE (not WebSocket) | Simpler, sufficient for server→client |
| Auth | JWT + httpOnly refresh cookie | Secure, simple |
| Deploy | Docker Compose on single VPS | Minimal ops |

LLM Setup — Ollama (self-hosted)

Ollama runs locally and exposes an OpenAI-compatible API at http://localhost:11434/v1. This means the backend uses the standard openai Python SDK with base_url pointed at Ollama — swapping to a cloud provider later is a one-line config change.

Models to pull:

- Chat (Jarvis): mistral (7B) or llama3.1:8b — good instruction-following, fast on consumer GPU

- Chat (Her): dolphin-mistral or nous-hermes2 — uncensored variants for roleplay (Phase 6)

- Router/classifier: phi3:mini (3.8B) — small and fast, sufficient for intent classification

Ollama is added to docker-compose.yml or run natively on the host (native is simpler if you have a local GPU).

Current Scope — Phases 5-8

Phases 1-4 are complete (skeleton, auth, guardian/router, Jarvis streaming chat). This pass builds:

- Long-term memory via Qdrant

- Her mode + safe word switching

- Image generation integration layer (ComfyUI-ready)

- Onboarding flow

Project Structure

ava/

├── backend/

│   ├── app/

│   │   ├── api/v1/          # chat.py, image.py, auth.py

│   │   ├── core/            # config.py, security.py

│   │   ├── orchestrator/    # guardian.py, router.py, jarvis.py, her.py, memory.py

│   │   ├── image/           # generator.py

│   │   ├── models/          # user.py, session.py (SQLAlchemy)

│   │   ├── db/              # postgres.py, vector.py

│   │   └── main.py

│   ├── alembic/

│   ├── tests/

│   ├── requirements.txt

│   └── Dockerfile

├── frontend/

│   ├── src/

│   │   ├── components/Chat/

│   │   ├── hooks/useChat.ts, useStream.ts

│   │   ├── store/           # Zustand

│   │   ├── api/

│   │   └── main.tsx

│   ├── public/manifest.json

│   ├── vite.config.ts

│   └── package.json

├── infra/

│   └── docker-compose.yml   # backend, frontend, postgres, qdrant

└── docs/

Database Schema

users — id (UUID), email, password_hash, username, safe_word (bcrypt hash), current_mode, avatar_config (JSONB), is_age_verified, subscription_tier, created_at

sessions — id, user_id (FK), started_at, ended_at, mode_at_close

messages — id, session_id (FK), user_id (FK), role, content, mode, created_at, vector_id

generated_images — id, user_id (FK), prompt, storage_url, mode, lora_version, created_at

Vector DB — Single Qdrant collection ava_memory, 384-dim vectors, payload filtered by user_id.

AI Orchestrator Pipeline

Every message flows through this sequence:

User Message → Guardian (pre-filter) → Router (classify intent) → Memory (retrieve context)

→ LLM (stream response) → Guardian (post-filter) → Memory (write facts, background)

→ SSE stream to client

- Guardian: keyword blocklist + local moderation (Ollama with a small model). Also handles safe word detection (bcrypt compare).

- Router: lightweight LLM call (small Ollama model) with structured output to classify intent as system_command | emotional_chat | image_request.

- Jarvis module: professional assistant system prompt + retrieved memories + conversation history.

- Her module: intimate companion system prompt (separate file, separate LLM endpoint if needed). Only reachable when mode == 'her'.

- Memory: embed user message → query top 5 relevant memories → inject into prompt. After response, extract salient facts → embed → upsert to Qdrant (background task).

Implementation Phases

Phase 1 — Skeleton

- Monorepo directory structure, .gitignore, .env.example

- FastAPI app with health endpoint, CORS

- Pydantic Settings config from env vars

- SQLAlchemy async engine + session factory

- User model + Alembic first migration

- docker-compose.yml (backend, postgres, qdrant)

- Verify: docker-compose up → GET /health returns 200

Phase 2 — Auth

- JWT creation/validation, password hashing (passlib)

- Register + Login endpoints

- Auth dependency middleware on protected routes

- Verify: curl register → login → access protected endpoint

Phase 3 — Guardian + Router

- guardian.py: keyword blocklist + local moderation via Ollama + safe word hash check

- router.py: intent classifier via Ollama (small model like phi3 or mistral) with structured output

- Unit tests for blocked content

- Verify: POST message → returns classification (LLM response still stubbed)

Phase 4 — Jarvis Mode + Streaming (first major milestone)

- jarvis.py: system prompt builder + LLM streaming call

- chat.py: SSE endpoint wiring auth → guardian → router → jarvis → stream

- Session + message models, persistence

- Frontend: React app scaffold, useChat SSE hook, message list, input box

- Verify: type a message in browser → see streamed AVA-Jarvis response

Phase 5 — Long-term Memory (Qdrant)

New files:

- backend/app/db/vector.py — Qdrant client wrapper (singleton, connects at startup)

- backend/app/orchestrator/memory.py — embed, extract facts, remember, recall

Modified files:

- backend/requirements.txt — add qdrant-client, sentence-transformers

- backend/app/main.py — wire vector_store.connect() / .close() into lifespan

- backend/app/orchestrator/jarvis.py — accept memories: list[str] param, inject into system prompt

- backend/app/api/v1/chat.py — call recall() before streaming, call remember() after streaming

How it works:

- vector.py: Qdrant singleton wrapping connect(), upsert(), search(), close(). Collection ava_memories, 384-dim cosine vectors. Search filtered by user_id payload field.

- memory.py: loads all-MiniLM-L6-v2 once at module level. embed(text) → list[float]. extract_facts(user_msg, assistant_msg) → list[str] (MVP: stores full exchange if >40 chars). recall(user_id, query, limit=5) → list[str]. remember(user_id, text, source_msg_id) → vector_id.

- In chat.py: before streaming, memories = await recall(user_id, body.content) → pass to jarvis.stream(). After streaming completes, extract_facts() → remember() → set Message.vector_id.

- In jarvis.py._build_messages(): if memories provided, append "\n\nRelevant context from past conversations:\n- fact1\n- fact2" to system prompt.

Note: sentence-transformers pulls in PyTorch (~2GB), Docker image will grow. Acceptable for MVP. Can switch to ONNX runtime later.

Verify: "My favorite color is blue" → new session → "What's my favorite color?" → AVA mentions blue.

Phase 6 — Her Mode + Safe Word Switching

New files:

- backend/app/orchestrator/her.py — Her module (same pattern as jarvis.py, different prompt + model)

- frontend/src/components/Chat/ModeIndicator.tsx — dynamic mode badge

Modified files:

- backend/app/core/config.py — add ollama_her_model, her_exit_keywords, her_inactivity_timeout_minutes

- backend/app/orchestrator/guardian.py — add check_exit_keyword() method

- backend/app/api/v1/chat.py — full rewrite of routing logic (the big change)

- backend/app/api/v1/auth.py — add is_age_verified to UserResponse

- frontend/src/store/chatStore.ts — add mode state + setMode action

- frontend/src/hooks/useChat.ts — handle mode_switch SSE events + pass mode from chunks

- frontend/src/components/Chat/ChatWindow.tsx — use ModeIndicator, CSS --mode-accent variable transition

How it works:

- her.py: system prompt: "You are AVA, emotionally intelligent and intimate companion. Warm, playful, affectionate...". Uses settings.ollama_her_model (e.g. dolphin-mistral). Same stream() interface as Jarvis, accepts memories.

- Config additions:

  - ollama_her_model: str = "dolphin-mistral"

  - her_exit_keywords: list[str] = ["exit her", "back to jarvis", "stop"]

  - her_inactivity_timeout_minutes: int = 30

- guardian.py — new check_exit_keyword(text) → bool: checks if normalized text contains any exit keyword.

- chat.py rewrite — the core change. New message flow:

- pre_filter → safe word check? → toggle mode, return mode_switch SSE event

- exit keyword? → switch to jarvis, return mode_switch SSE event

- age gate (Her mode requires is_age_verified)

- → get/create session → save user msg → classify intent

- → recall memories

- → route to jarvis OR her based on user.current_mode

- → stream → save assistant msg → write memories

SSE chunks now include "mode": user.current_mode so frontend can react. Mode switch events: {"event": "mode_switch", "mode": "her|jarvis", "message": "..."}.

- Safe word optimization: bcrypt verify is slow (~100ms). Short-circuit: only attempt verify if message length is within ±5 chars of a plausible safe word length. Or cache the plaintext safe word in-memory per user session (less secure but faster).

- Frontend:

  - chatStore.ts: add mode: "jarvis" | "her" and setMode().

  - useChat.ts onmessage: if data.event === "mode_switch" → call setMode(data.mode). Also read data.mode from regular chunks.

  - ModeIndicator.tsx: reads mode from store, shows "Jarvis" (gray) or "Her" (rose) badge with 500ms transition.

  - ChatWindow.tsx: set style={{ "--mode-accent": mode === "her" ? "#d9607a" : "#4a90d9" }} on container. Replace hardcoded badge with <ModeIndicator />. Avatar circle uses var(--mode-accent) background.

Verify:

- Set safe word for user (via DB or future onboarding endpoint)

- Send safe word → mode badge changes to "Her", SSE returns mode_switch event

- Send message in Her mode → gets intimate-toned response from dolphin-mistral

- Send "back to jarvis" → mode reverts, badge goes back to blue

- User without is_age_verified=true gets 403 when in Her mode

Phase 7 — Image Generation (ComfyUI Integration Layer)

Important: No LoRA for character identity. Character consistency will be achieved via reference images (front, side, expressions) fed into models like IPAdapter/InstantID. LoRA is only for style (photographic/manga). ComfyUI workflows will be designed separately — we build only the integration plumbing.

New files:

- backend/app/image/comfyui.py — HTTP client for ComfyUI REST API

- backend/app/image/generator.py — high-level abstraction (build workflow, generate, download)

- backend/app/api/v1/image.py — image generation endpoint

- frontend/src/components/Chat/ImageMessage.tsx — renders base64 images inline

Modified files:

- backend/app/core/config.py — add comfyui_url, image_max_width, image_max_height

- backend/app/main.py — register image router

- backend/app/api/v1/chat.py — when router classifies IMAGE_REQUEST, call image pipeline

- frontend/src/store/chatStore.ts — add images?: string[] to ChatMessage, add setMessageImages action

- frontend/src/hooks/useChat.ts — handle image SSE events

- frontend/src/components/Chat/MessageList.tsx — render ImageMessage when message has images

How it works:

- comfyui.py — ComfyUI HTTP client class:

  - submit_workflow(workflow: dict) → prompt_id — POST to /prompt

  - poll_result(prompt_id, timeout=120) → dict — poll /history/{prompt_id} every 2s

  - download_image(filename, subfolder) → bytes — GET from /view

  - generate_and_download(workflow) → list[bytes] — orchestrates submit → poll → download

- generator.py — ImageGenerator class:

  - build_workflow(prompt, reference_images, style, width, height) → dict — builds ComfyUI workflow JSON. MVP: placeholder txt2img workflow structure. The real workflow will be exported from ComfyUI's visual editor and stored as a JSON template. build_workflow fills in dynamic values (prompt, seed, dimensions, reference image paths).

  - generate(prompt, user, style) → list[bytes] — reads user.avatar_config["reference_images"] if available, calls build_workflow, submits to ComfyUI.

  - Reference images stored in avatar_config JSONB:

  - {

  - "style": "photographic",

  - "reference_images": {"front": "path", "side": "path", "expressions": ["path1", "path2"]},

  - "character_description": "A woman with long dark hair..."

  - }

- image.py endpoint — POST /api/v1/image/generate:

  - Input: { prompt, style }. Guardian pre-filters the prompt.

  - Calls image_generator.generate(). Returns base64-encoded images.

  - If ComfyUI is not running, returns 502 gracefully.

- Chat integration — in chat.py, when intent == IMAGE_REQUEST:

  - Call image pipeline instead of text module.

  - Return SSE event {"event": "image", "images": [...base64...], "session_id": ..., "mode": ...}.

  - Save placeholder message "[Generated image for: {prompt}]".

  - If image gen fails, fall through to normal text response.

- Frontend:

  - ChatMessage extended with images?: string[].

  - useChat.ts: on data.event === "image" → setMessageImages(id, data.images) + finishStreaming(id).

  - ImageMessage.tsx: renders <img src="data:image/png;base64,..." /> with rounded corners, max-w-sm.

  - MessageList.tsx: if message.images?.length, render <ImageMessage> inside the bubble.

ComfyUI itself is NOT in docker-compose — it runs separately (on a GPU machine or cloud). We only connect to its API.

Verify:

- With ComfyUI running: POST /api/v1/image/generate → returns base64 image

- Without ComfyUI: endpoint returns 502 gracefully

- In chat: "Send me a picture" → router classifies as image_request → image appears inline (or graceful fallback if ComfyUI offline)

Phase 8 — Onboarding Flow

New files:

- backend/app/api/v1/onboarding.py — /onboarding/complete and /onboarding/status endpoints

- frontend/src/components/Onboarding/OnboardingFlow.tsx — multi-step wizard

Modified files:

- backend/app/models/user.py — add is_onboarded: bool = False

- backend/app/main.py — register onboarding router

- backend/app/api/v1/auth.py — add is_onboarded, is_age_verified to UserResponse

- frontend/src/store/authStore.ts — add is_onboarded, is_age_verified to user type

- frontend/src/App.tsx — gate: not authenticated → AuthForm, not onboarded → OnboardingFlow, else → ChatWindow

Alembic migration: add is_onboarded column (Boolean, default False).

Onboarding steps (frontend wizard):

- Welcome + Age verification — checkbox "I confirm I am 18+" (legal text). Required.

- Username — text input for display name.

- Preferences — optional orientation/interests (dropdown/checkboxes). Stored in avatar_config.preferences.

- Safe word setup — text input + explanation of what it does. Optional but recommended.

- Avatar style — radio: Photographic / Manga / Artistic. Stored in avatar_config.style.

- Confirmation — summary of choices + "Start chatting" button.

Backend endpoint POST /onboarding/complete:

- Input: { username, is_age_verified, safe_word?, avatar_style, character_description?, preferences? }

- Updates user: username, is_age_verified, safe_word (hashed via Guardian.hash_safe_word()), avatar_config JSONB, is_onboarded = True.

- Returns 400 if already onboarded.

Frontend flow:

- OnboardingFlow.tsx: progress bar (6 steps), back/continue buttons, step-specific forms.

- On submit: calls /onboarding/complete, then fetchUser() to refresh state → App.tsx re-renders → shows ChatWindow.

Verify:

- New user registers → lands on OnboardingFlow (not chat)

- Complete all steps → API call succeeds → transitions to ChatWindow

- Already-onboarded user logs in → goes straight to chat

- DB shows is_onboarded=true, safe_word hashed, avatar_config populated

- Double-submit returns 400

Out of Scope (deferred)

Real KYC, video generation, WhatsApp/Discord, Electron/Flutter native apps, reality-check prompts, data portability, full GDPR cascade, Stripe billing, PWA service worker, actual ComfyUI workflow design (done separately in ComfyUI editor).

Key Risks

| Risk | Mitigation |
| --- | --- |
| sentence-transformers Docker size (~2GB) | Acceptable for MVP. Switch to ONNX runtime later for smaller footprint |
| Qdrant client is synchronous | Use qdrant-client[async] or wrap calls with asyncio.to_thread() |
| bcrypt safe word check is slow (~100ms/msg) | Short-circuit: skip verify if message length differs significantly from safe word |
| Her mode LLM censorship | Using Ollama — full control, no filtering. Use uncensored models (e.g. dolphin-mistral) |
| ComfyUI workflow tightly coupled to nodes | Treat workflow JSON as templates exported from ComfyUI editor, only fill dynamic values |
| SSE drops on mobile | @microsoft/fetch-event-source has built-in reconnect + retry |
| Memory retrieval noise | Filter by source type; always include onboarding prefs |
| Safe word false positives | Require exact match (not substring); suggest multi-word phrases during onboarding |

Implementation Order

Build strictly in sequence: 5 → 6 → 7 → 8. Each phase depends on the previous:

- Phase 6 uses memory from Phase 5 in Her module prompts

- Phase 7 modifies chat.py which Phase 6 rewrites

- Phase 8 sets up safe word + avatar config used by Phases 6 and 7

End-to-End Verification (after Phase 8)

- Register → land on onboarding wizard → complete all steps

- Chat in Jarvis mode → streaming responses

- "My name is Alex, I love hiking" → new session → "What do you know about me?" → AVA mentions Alex and hiking

- Send safe word → UI transitions (blue → rose) → "Her" badge appears

- Chat in Her mode → intimate-toned response from dolphin-mistral

- "Send me a picture" → image appears inline (requires ComfyUI running)

- "Back to jarvis" → mode reverts, badge goes back to blue

- Log out → log in → skip onboarding → straight to chat